**Sprint 2**

Total Story Points: 15 Total Hours: 12.6

## Current Velocity: *undefined*

## **Story 01: Customer Sign Up**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S01\_5 | Search page created | 0.2 |  |
| S01\_6 | Search working | 2 |  |
| S01\_7 | Individual course page created | 0.2 |  |
| S01\_8 | Course registration working | 3 |  |
| S01\_10 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 7 Total Hours: | 6.4 |  |

## **Story 07: Requirement Assurance**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S07\_1 | Age limit set upon signup | 1 |  |
| S07\_3 | Verify story is complete (acceptance test) | 0.1 |  |
|  | Story Points: 1 Total Hours: | 1.1 |  |

## **Story 02: Volunteer Registration**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S02\_1 | Verify story 01 completion | 0.1 |  |
| S02\_2 | Volunteer registration working | 1 |  |
| S02\_4 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 5 Total Hours: | 2.1 |  |

## **Story 14: Volunteer Call Sheet**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S13\_1 | View enrolment page created | 0.5 |  |
| S13\_2 | Firebase functional | 1 |  |
| S13\_3 | Write test cases | 0.5 |  |
| S13\_4 | Verify Story is complete | 1 |  |
|  | Story Points: 2 Total Hours: | 3 |  |