**Sprint 3**

Total Story Points: 8 Total Hours: 11.2

## Current Velocity: 20

## **Story 08: Customer Schedule**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S08\_1 | Verify story 01 completion | 0.1 |  |
| S08\_2 | Class schedule page created | 2 |  |
| S08\_3 | Write test cases | 0.4 |  |
| S08\_4 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 3 Total Hours: | 3.5 |  |

## **Story 12: Capacity Check**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S012\_1 | Staff account permissions working | 1 |  |
| S012\_2 | Attendance page created | 0.5 |  |
| S012\_3 | Write test cases | 0.2 |  |
| S012\_4 | Verify story is complete (acceptance test) | 0.2 |  |
|  | Story Points: 1 Total Hours: | 1.9 |  |

## **Story 06: View Registered Students**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S06\_1 | Staff account permissions working | 0.5 |  |
| S06\_2 | Student search function created | 1 |  |
| S06\_3 | Write test cases | 0.3 |  |
| S06\_4 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 2.8 |  |

## **Story 14: Volunteer Call Sheet**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S13\_1 | View enrolment page created | 0.5 |  |
| S13\_2 | Firebase functional | 1 |  |
| S13\_3 | Write test cases | 0.5 |  |
| S13\_4 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 3 |  |