**Sprint 4**

Total Story Points: 8 Total Hours: 9.9

## Current Velocity: 26

## **Story 09: Customer Waitlist**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S09\_1 | Verify story 01 completion | 0.1 |  |
| S09\_2 | Waitlist registration functional | 1 |  |
| S09\_3 | Verify story 10 completion | 0.1 |  |
| S09\_4 | Waitlist notification functional | 2 |  |
| S09\_5 | Write test cases | 0.5 |  |
| S09\_6 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 4 Total Hours: | 4.7 |  |

## **Story 10: Waitlist Check**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S010\_1 | Capacity check upon waitlist registration | 0.5 |  |
| S010\_2 | Write test cases | 0.2 |  |
| S010\_3 | Verify story is complete (acceptance test) | 0.2 |  |
|  | Story Points: 1 Total Hours: | 0.9 |  |

## **Story 15: New Customer Course Listing**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S15\_1 | Verify story 01 completion | 0.1 |  |
| S15\_2 | New customer user classification | 0.5 |  |
| S15\_3 | New customer course permissions | 1 |  |
| S15\_4 | Write test cases | 0.5 |  |
| S15\_5 | Verify story is complete (acceptance test) | 0.5 |  |
|  | Story Points: 2 Total Hours: | 2.6 |  |

## **Story 16: Returning Customer Course Listing**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| S16\_1 | Verify story 01 completion | 0.1 |  |
| S16\_2 | Returning customer user classification | 0.1 |  |
| S16\_3 | Returning customer course permissions | 0.5 |  |
| S16\_4 | Write test cases | 0.5 |  |
| S16\_5 | Verify story is complete (acceptance test) | 0.5 |  |
|  | Story Points: 1 Total Hours: | 1.7 |  |