**Sprint 5**

Total Story Points: 7 Total Hours: 8.9

Current Velocity: ???

**Story 11: Customer Course Reminder**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **S011\_1** | Verify story 01 completion | 0.1 |  |
| **S011\_2** | Course reminder notification functional | 1 |  |
| **S011\_3** | Write test cases | 0.2 |  |
| **S011\_4** | Verify story is complete (acceptance test) | 0.5 |  |
|  | Story Points: 2 Total Hours: | 1.8 |  |

**Story 05: View Customer Emergency Contact**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **S05\_1** | Verify story 01 completion | 0.1 |  |
| **S05\_2** | Staff account permissions working | 0.2 |  |
| **S05\_3** | Student emergency details available on profile | 0.5 |  |
| **S05\_4** | Write test cases | 0.2 |  |
| **S05\_5** | Verify story is complete (acceptance test) | 0.2 |  |
|  | Story Points: 1 Total Hours: | 1.2 |  |

**Story 13: View Customer Medical Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **S13\_1** | Verify story 01 completion | 0.1 |  |
| **S13\_2** | Staff account permissions working | 0.2 |  |
| **S13\_3** | Student medical details available on profile | 0.5 |  |
| **S13\_4** | Write test cases | 0.2 |  |
| **S13\_5** | Verify story is complete (acceptance test) | 0.2 |  |
|  | Story Points: 2 Total Hours: | 1.2 |  |

**Story 17: Customer Email Notification**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **S17\_1** | Verify story 01 completion | 0.1 |  |
| **S17\_2** | Verify story 09 completion | 0.1 |  |
| **S17\_3** | Email notification functional | 3 |  |
| **S17\_4** | Write test cases | 0.5 |  |
| **S17\_5** | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 4.7 |  |